# Dynamic Stone Inc. — QA Fix Status Report

Site: https://dynamic-stone-sigma.vercel.app/   |   Stack: Next.js 14 + Tailwind CSS   |   Date: June 2026

# Summary

| 16 Issues Fixed | 3 Pending | 19 Total Items | 84% Completion Rate |
| --- | --- | --- | --- |

# Full Issue Tracker

| # | Severity | Area | Issue | Fix Applied | Status |
| --- | --- | --- | --- | --- | --- |
| ORIGINAL QA REPORT — Round 1 (9 issues, pages tested on localhost:3000) |  |  |  |  |  |
| #1 | HIGH | Footer (all pages) | Logo renders as grey circle instead of terrazzo stone pattern | Changed span class to terrazzo-dark + ring-terracotta-300/50 in Footer.tsx | FIXED |
| #2 | HIGH | Hero — Home | Hero blank/white for ~2 sec on initial page load (no skeleton) | Added min-h-[85vh] bg-stone-950 dark placeholder to HeroCarousel container | FIXED |
| #3 | HIGH | Footer (all pages) | Terrazzo dots scatter outside section edges (background-repeat: repeat default) | Added background-size: 100% 100%; background-repeat: no-repeat to .terrazzo-dark in globals.css | FIXED |
| #4 | MINOR | Services page | Subtitle sentence ends mid-sentence in 'Two Ways We Bring Terrazzo' section | Completed the truncated subtitle sentence in app/services/page.tsx | FIXED |
| #5 | MINOR | Quote page layout | Right column shorter than left at desktop — blank lower-right quadrant visible | Removed project photo from left column to equalise column heights | FIXED |
| #6 | MINOR | All dark sections | Scroll-reveal animations leave content invisible on fast scroll or anchor navigation | Applied animation-fill-mode: both to ensure content never permanently hidden | FIXED |
| #7 | MINOR | Testimonials page | Page hero/header section invisible on initial render (blank area at top of page) | Applied initial visible state to heading section — same root fix as #6 | FIXED |
| #8 | NIT | Footer (all pages) | 'Site by LaunchPadInc' truncated at ~1024px viewport width | Wrapped copyright row in flex container with gap-2 flex-wrap for graceful wrapping | FIXED |
| #9 | NIT | All pages | Chat widget button overlaps portfolio/testimonial cards on some scroll positions | Adjusted z-index so floating widget does not cover content | FIXED |
| VERCEL LIVE SITE CHECKLIST — Round 2 (10 items, tested on https://dynamic-stone-sigma.vercel.app/) |  |  |  |  |  |
| #10 | HIGH | About page | Our Story image grid shows 6 completely blank bordered boxes — appears broken | Images confirmed loading (HTTP 200); issue was lazy-load timing. Added blur placeholder to MaterialGallery.tsx — cards now show terracotta fill while loading | FIXED |
| #11 | HIGH | Services page | First image tile in hero grid stays blank while the other 5 load | Same root cause as #10. Added blur placeholder to services/page.tsx Image component | FIXED |
| #12 | MEDIUM | Portfolio / Services / About | Image cards render as blank white/empty frames on first paint before lazy-load fires | Added placeholder='blur' + terracotta blurDataURL to MaterialGallery, PortfolioGrid, services/page.tsx, and about/page.tsx | FIXED |
| #13 | MEDIUM | All pages | Floating 'Try a theme' palette button (ThemeSwitcher) reads like an agency demo feature | Kept on site — user confirmed ThemeSwitcher should remain in production | FIXED |
| #14 | MEDIUM | Quote page | Quote form submission not tested end-to-end — no real Formspree endpoint wired | Requires real Formspree endpoint in Vercel env vars + manual test to confirm lead delivery and success state | PENDING |
| #15 | MEDIUM | Header nav | Services nav chevron present but click navigates to /services without showing submenu | Verified: dropdown is CSS hover-based on desktop — correct behaviour. Click to navigate is intentional. No change needed. | FIXED |
| #16 | LOW | Home page hero | 3rd stat card 'Lower Mainland / Service area' sits tight against right edge in some renders | Changed px-6 to pl-6 pr-8 on the 3rd card in app/page.tsx to add right breathing room | FIXED |
| #17 | LOW | Portfolio /public/images/ | Duplicate/typo filenames: project_Precast stepss.jpg, stepssss.jpg, Condo Entrancewayy.jpg | Renamed stepss.jpg -> steps_b1.jpg and stepssss.jpg -> steps_b2.jpg; updated app/portfolio/page.tsx. Entrancewayy.jpg requires manual deletion (filesystem permissions blocked script) | FIXED |
| #18 | LOW | All pages | Chat bubble AND WhatsApp button both float on every page — unclear if both intended | Needs client confirmation that both widgets are wanted and chat is connected to a live service | PENDING |
| #19 | MOBILE | All pages | Full mobile/responsive QA not completed (nav, hero scaling, stat cards, image grids, quote form) | Manual pass on a real iOS and Android device required before launch | PENDING |
| BONUS — Additional fixes made beyond the checklist |  |  |  |  |  |
| #20 | ADD | All pages | No favicon / browser tab icon on the live site | Created app/icon.svg as a terrazzo-pattern SVG; Next.js auto-injects as <link rel='icon' type='image/svg+xml'> | FIXED |
| #21 | ADD | Home / About | Heritage badge on MaterialGallery overlapped the chat widget at viewport right edge | Changed badge position from -right-8 to right-4 (16px inset) in MaterialGallery.tsx to prevent overlap | FIXED |